Special Council Meeting October 31, 2023

Present for this special meeting was Mayor McKelvey , Mr. Spriggs, Mr. Hoffman, Mrs. Zerkle, Mrs. Griffith, Mrs. Hostetler, Ms. Kauffman and Clerk Boyd. Absent None.

This meeting was to discuss emergency paving and road work on E. Newell and North St.

Mayor McKelvey and Mrs. Griffith met with Logan County Engineer office at the site of E. Newell. Shelley Materials milled E. Newell and it did not have a base and they milled gravel and paved over top of it.

Mr. Detrick talked with Todd Bumgarnder and he said this is the responsibility of the Village and there is nothing that can be done.

The Village can not file anything against Shelly Materials because they contract is with the County for OPWC funds.

The curb and gutter are on clay.

Mr. Detrick received quotes from Quality Paving in the amount of $16000.00 and Excavating from Heater $11,000 to fix this problem. The asphalt plants will be closing before the next meeting.

Mr. Detrick is such a stickler on detail – council can not believe he told Shelly materials to just get the job done and don’t worry about the milling and gravel or soft spots on the road.

The Village will talk with Shelley Materials and Logan County Engineer Dept. to ask if we still have to pay 10% of the OPWC project.

A MOTION was made by Mrs. Zerkle seconded by Mr. Spriggs to approve Quality paving and Heater Excavating to fix this road. Motion Carried. 6-0

A MOTION was made by Ms. Kauffman seconded by Mr. Hoffman to adjourn at 6:54 PM. Motion Carried.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Clerk/Treasurer Cindee M. Boyd Mayor Jill C. McKelvey